Group 15 - Anastazia Hunt, Alex Butler, Mihnea Radu and Velichko Donev

16/02/2018 – 17:30 – 18:00 – **Midweek meeting to see how the group members are finding the work.**

**Atendees –**

Anastazia Hunt, Alex Butler (late – 25 mins), Mihnea Radu (late – 15 mins), Velichko Donev

**Meeting:-**

**What went well:-**

All members attended, this is the first meeting where we have had all group members. Mihnea and Velichko worked on the game for Mihneas task last week, catching up on most of the work.

**What went badly:-**

Some members arrived late, no work shown from Alex again but it’s quite early in the week.

**What can be done to improve the current week:-**

Members must complete the work assigned. Escalation may be required.

**Overall Aim of the weeks sprint:-**

To have a playable prototype.

**Tasks for the current week:-**

**Anastazia’s tasks / 6 hours total:-**

Create a moodboard for the player/enemy character – 2h

Create concept art for the developed player/enemy characters – 1h

Create a moodboard for the HUD – 1h

Further research into design theory – 2h

**Alex’s tasks / 4 hours total:- (no more given due to incompletion of work)**

Create a moodboard for the collectibles/pickups – 1h

Create a moodboard for the background – 1

Create a moodboard for the enemy character – 1h

Create a moodboard for the player character – 1h

**Mihnea’s tasks / 6 hours total:-**

Create a playable prototype – movement – 2h

Create a playable prototype – collectibles/pickups – 2h

Further development of the playable prototype – 2h

**(Velichko’s tasks / 4 hours total: - (time given as I am unsure of his work ethic, if he shows work then I will give him more hours in the next sprint, sprint 4)**

Create a playable prototype – movement – 2h

Create a playable prototype – collectables/pickups – 2h

**Next meeting –**

The next meeting will be held at 1pm on 20/02/2018 for a minimum of 30 minutes. Discord meetings will be held in the meantime.

**Other –**

Escalation of both Alex and Mihnea will occur if they yet again fail to do the work in the third sprint.

Mihnea is currently acting as the lead programmer with Velichko working alongside him with his tasks, I assigned this as I want to see how Velichko gets on with other members and the work provided.